**Meeting 1: Initial Idea**

Dec 21, 2022

8 pm to 9 pm

Hub

**Agenda Items**

1. Discuss key features of the app

2. Discuss the technology that we are going to use for the app

3. Discuss workload and timeline of development

**Notes**

**Part 1:**

Aks International or not, ask nationality

Ask age and year of studing and program (faculty and major and courses, updated every semester)

Group chat and DMs

**Part 2:**

Flutter for Front-end

Django and PostgresQL

**Part 3:**

**Sprint 1:**

TODO: User stories: 3 hours, UML 1 hour, , Mockups: 1 hour

Timeline: Dec 29 - Dec 31

**Sprint 2:**

Establish Front and Backend (Account)

Timeline: Jan 1 - Jan 8

**Sprint 3:**

Add on the user stories